Grosse Pointe Park Infrastructure General Updates and Status Report December ‘24:

Here are some bullet points of current projects, work and planning is not limited to this.

Curbside Leaf Pickup and Yard Waste End Date

Yard Waste Pickup is scheduled to end December 13th.

Curbside leaf pickup is currently underway but is scheduled to end December 20th.  Please use this link to the city website for a map and specifics.

Curbside Fall Leaf Pickup | Grosse Pointe Park, MI

Sidewalk Repair District 1

Sidewalk repair for this year has been completed, the streets of Cadieux and Harvard have had their repairs conducted.  The balance of District 1 will be completed as soon as weather permits in 2025.

Winter Preparation

The Department of public works has conducted equipment review and an inventory of supplies for the winter season.  With the first abrupt cold snap of the season, the administration acknowledges that the timing of the salt application was not satisfactory.  The protocol for salting the roads has been updated to ensure the Department of Public Works is more aggressive and faster to get salt out going forward this season.

Water Main and Lead Line Recap

The proposed Water Main and lead line projects for the next year will be coming to council early next year.

Priority Waste

Priority Waste continues to work with Public Works and City Administration to improve general service.  A presentation was held at the November council meeting to update the city on status and there is a commitment to ongoing communication and status reports.

Sewer Scoping and Cleaning

Sewer Scoping and Cleaning is underway and will continue until weather permits and will restart early next year.  We continue to optimize the operation of the sewer. We anticipate further improved capacity and more streamlining of flow.  The city-wide charts continue to get refined with this data, we have further built out the models and this all feeds into the implementation of the Capital Improvement Plan.

Jefferson Separation Project

The sewer separation project by Jefferson and Alter to Lakepointe is one of the next major projects planned for Grosse Pointe Park.  With some of the new requests and requirements from Wayne county the scope of the project has increased, also increasing the projected cost.  The city administration, engineering and our other partners are working on options to ensure this project can still be completed in a timely manner in 2025.

Lead Service Line Verification

Lead service line verification per state mandate is underway, it is important to note that Grosse Pointe Park did secure support in the TMF grant program for $600,000.