Grosse Pointe Park Infrastructure General Updates and Status Report August ‘25:

Here are some bullet points of current projects, work and planning is not limited to the following:

Jefferson Sewer Separation

The Jefferson Sewer Separation project has been completed, and ahead of schedule.  The sewer is separated and functional.  It is important to note, this section is at a critical geographic location, a hub of intersections and next to our Sanitary Pumping Station, so this separation will be particularly effective in the overall resilience of our sewer system.  Reclamation of the greenery is ongoing.

Wood Chipping Schedule

The City of Grosse Pointe Park piloted a modified chipping schedule of the first full week of the month.  Now having both feedback and observation of the impact of that new schedule, city administration and DPW has decided to modify the schedule and double the wood chipping route.  Chipping will now occur on the first and third full week of the month, effective beginning of August.  We are trying to balance resident satisfaction but as well as wear and tear on equipment, deployment of DPW personnel, noise pollution among other factors.  We appreciate resident patience as we explore opportunities for efficiency while providing service.

Sewer Scoping and Cleaning:

At the July city council meeting Grosse Pointe Park kicked off next years sewer scoping and cleaning.  We have moved to a new vendor due to favorable pricing and we expect continued strong service.  The model of the sewers continues to be built out every year, and for context last year saw over 220 tons or roughly 13 dump trucks of debris removed from the sewer system.

Water Main & Lead Line Replacement Program:

The 2025-26 water main and lead line replacement work has been kicked off.  We will be proceeding with the same firm that did the Beaconsfield project, as the feedback was quite strong.  They did an excellent job communicating and scheduling with residents for lead line work.  There will again be a public forum to inform impacted residents of the planning, the previous presentation is still available on the infrastructure portion of the city website.  The first meeting is tentatively scheduled for 6pm on August 5th in council chambers, times will be posted and communicated to impacted residents as well.

Windmill Park Parking Lot:

Resurfacing and painting of the Windmill Pointe Park rear lot has been completed.

Spot Resurfacing:

There are active sections of city streets receiving spot resurfacing, in particular a portion of Bedford just received targeted filling and sectional resurfacing.